# Business Proposal – Dalberg

## Rate Card

* Charge out resource: $750/man day

The following sections comprise the elements considered as part of the add-ons to the, “The Human Account” Dashboards.

## Add-ons - $3,000

### Revision of Dashboard – 1.5 man day

Based on the newly provided “Reporting Variables” Google Sheet, the dashboard will be re-designed to reflect the new subcategories and the re-shuffling of the variables within them. Requires re-running of Alteryx flow and QA check.

### Update fonts and colours – 1 man day

Based on the assumption the “DinPro” font is compatible with Tableau Public and that Dalberg will provide the detailed colour schemes for their intended target sheets.

### Landing Page – 1.5 man days

Development of a simple second dashboard to act as an initial landing page for the user, that navigates to the main dashboard after initially clicking / selecting an initial country to drive the main dashboard analysis.

This item includes a round of feedback.